**Project charter**

|  |  |
| --- | --- |
| **Project Title** | News feed app |
| **Project Objective** | This application is mainly used to connect articles from all over the world and deliver to the user as fast as possible in best visualized way. |
| **Project Scope** | 1. This project enables the user to know the news locally as well as globally in a better way.   2) User act as both the reporter and the reader. |
| **Project start Date & End Date** | Start date:- 2/13/2024  End date:- 4/24/20204 |
| **Total Project Funding** | 50,000$ |

**Customer/End User Requirements**

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestones** | **Milestone Objective** | **Partial payment for Milestone** | **Milestone StartDate and End Date** |
| Milestone 1 | Creating UI | 20% i.e 10,000$ | Start date :- 2/14/2024  End date:-2/29/2024 |
| Milestone 2 | Code development | 40% i.e 20,000$ | Start date :- 3/1/2024  End date:-3/30/2024 |
| Milestone 3 | Handling the accounts | 15% i.e 7,500$ | Start date :- 3/31/2024  End date:-4/15/2024 |
| Milestone 4 | Database management | 25% i.e 12,500$ | Start date :- 4/16/2024  End date:-4/24/2024 |

|  |
| --- |
| **Development team/ Stakeholders** |

|  |  |
| --- | --- |
| Manager | Sunil kumar |
| Business Analyst | Ram Niteesh Reddy |
| Team lead | Sathvik Reddy |
| Advance development associate | Jamsheer |
| Application development associate | Sumanth |
| Testing and Package application associate | Vani & Vyshnavi |

**Project Risks:-**

1. Security threats
2. Low performance
3. Operational changes
4. Time management

**Project Requirements and Success Criteria:-**

1. Strong coding skills
2. Required documentation
3. Skilled employees
4. Team involvement
5. Understandability of the users

**Signature & Approvals:-**

Sunil Kumar Kondru

Sathvik Reddy Cheruku

Vani Battu

Vyshnavi Inturi

Sumanth Yeruva

Ram Niteesh Reddy Bandi

Shaik Jamsheer Aslam